Project: Springfield Municipal Services Infrastructure

Document: Timed Rebuild Log & Operational Mitigations

Date: April 13, 2026

Team 6: Cameron, Fiston, Rita, Cayla

1. Timed Rebuild Log

- Scenario: Total catastrophic failure of Springfield IT Datacenter.

- Target RTO (Recovery Time Objective): < 2 Hours.

| Rebuild Phase | Owner | Start Time | End Time | Duration | Blockers/Notes |
| --- | --- | --- | --- | --- | --- |
| 1. Base L2 (VLANs/Trunks) | Network Lead | 00:00 | 00:15 | 15 mins | None |
| 2. L3 Routing (SVI/OSPF) | Network Lead | 00:15 | 00:35 | 20 mins | Native VLAN mismatch (Fixed quickly) |
| 3. Identity (AD/DNS/DHCP) | System Admin | 00:35 | 01:10 | 35 mins | VM boot delay |
| 4. Firewall (Zones/ACLs) | Security Lead | 01:10 | 01:40 | 30 mins | NAT rule order required adjustment |
| TOTAL REBUILD TIME | ALL |  |  | 1 hr 40 mins | PASS (Under 2 hr target) |

Export to Sheets

2. Operational Issues & Mitigations

- Issue 1: Rebuilding the firewall ACLs manually took too long and introduced typos.

- Mitigation: Generated a base configuration text template (FW1_Base.txt) that can be copy-pasted in bulk.

- Issue 2: Domain clients failed to authenticate immediately after AD restore.

- Mitigation: Documented dependency: Ensure NTP/Time Sync is established before attempting domain joins.

(Note: The comprehensive step-by-step recovery process, including all baseline configurations, has been compiled into the Rebuild Guide v2.0 and stored in the /reports directory).